## Slide 2
Tips and tricks on how to deliver successful implementations
From LS Retail Consulting team
Jennifer Oddo Consulting Director
Anna Dis Thorvaldsdottir Consulting Manager

## Slide 3: Agenda
LS Retail Consulting team
Offering and services
Best practices for successful delivery
Delivery tips and tricks
Technical tips and tricks
Your success is our success

## Slide 4: A global consulting team
Jennifer Oddo
Americas
Urdur Anna Bjornsdottir
Europe
Bjarni Asmundsson
APAC
Asta M. Karlsson
Project Management
Johann Thorlaksson
CCO & MaxAttention

## Slide 5
We work with partners and customers to make their deliveries more successful.
Global team of 100 people
Diverse team
Extensive experience
Subject matter experts
Technical Consultants
Functional Consultants
Solution Architects
Project Managers

## Slide 6
We work with partners and customers to make their deliveries more successful.
Support partners in sales and in the full project lifecycle
Increase the quality of the implementations
Bring extra capacity and specialized industry expertise
Reduce project risk and cut down implementation time
Bring customer insights into product development

## Slide 7: Project approach
LS Retail Consulting services can be used for different phases of the project lifecycle:
  Pre-sales
  Analysis and workshops
  Architecture and customization guidance
  Implementation and deployment
  Key-user training
  Testing and support
Bring in the right resources at the right time.

## Slide 8: Delivery tips
Implementation challenges
Best practices for successful delivery
Customer stories from the field

## Slide 9
What challenges do we face?

## Slide 10
What challenges do we face?
Unclear strategy
Undefined goals, missing value focus

## Slide 11: Unclear strategy
Customer story
Implementation project kicked off was being worked on for a few months.
At some point, it was clear that the overall delivery approach did not align with the goal of the program.
The main reason for failure was that the program strategy was unclear.
Key decision (not in control of the program) did not align with the overall project goal.
Project execution with timeline and budget not aligned with strategy.
Define a clear strategy on the reasons for the program initiative.
Key to understanding the value drivers.
Create a business case to evaluate the key deliveries and the benefits they bring.
Define what the program needs to focus on to achieve the set-out goals.
It will help guide the program on decisions, scope etc.

## Slide 12
What challenges do we face?
Unclear strategy
Undefined goals, missing value focus
Management disappearance
Sales to execution

## Slide 13: Management disappearance
Communicate to the customer the importance of management support throughout the program delivery
Make sure they understand the benefits:
  Strategic alignment
  Securing budget & resources
  Faster decision making
  User adoption and buy-in
  Encourages ownership
  Risk mitigation
  Continuous improvement and feedback loop
Customer story
Project kicked off with management involved as well as key users that had been given certain responsibilities on different areas.
The leadership team followed the program through the whole process and communicated the strategy and vision regularly at project meetings.
Decisions on feature and functionality priorities were taken fast.
Management reduced the risk of end-user resistance to system change by involving them early on.
This resulted in a successful implementation and go-live without any onsite work.

## Slide 14
What challenges do we face?
Unclear strategy
Undefined goals, missing value focus
Management disappearance
Sales to execution
No change management
Missing acceptance of new solution

## Slide 15: No business change management
Customer story
Stena Line, Sweden
Program Manager started stakeholder meetings by reminding the internal and external team members of:
Why there was a need for new solution.
What the program benefits were, and its defined goals.
How the stakeholders would need to adjust to new ways of working in new solution.
That it would not be easy to go from custom made to standard solution.
  Internal marketing of the project and solution
  Explaining the strategy and long-term benefits
  Managing expectations

## Slide 16
What challenges do we face?
Unclear strategy
Undefined goals, missing value focus
Management disappearance
Sales to execution
No change management
Acceptance of new solution
Lack of ownership
Allocation and workload underestimated

## Slide 17: Lack of ownership
Engage users early
Define clear responsibilities
  Establish ownership of specific tasks
  Define product owner's and supporting roles
Responsibilities from both the vendor's and customer's side should be clear to everyone involved.
Communicate to the customer the need for key user capacity and allocation to the project.

## Slide 18: Customer Story
Blue Lagoon, Iceland
The customer assigned well defined responsibilities to certain IT and business team members, acting as product owners and key users.
The main factors that contributed to the progress of project were:
Well defined area of responsibility within the project and internally towards key stakeholders.
Allocation of time for the project and hands on work of configuration and testing.
Ownership the solution configuration, features and customizations.
Resulted in great internal knowledge for a successful rollout, support and future maintenance of the solution

## Slide 19
What challenges do we face?
Unclear strategy
Undefined goals, missing value focus
Management disappearance
Sales to execution
No change management
Acceptance of new solution
Lack of ownership
Allocation and workload underestimated
Siloed organisations
Unclear requirements and internal politics

## Slide 20: Organizations silos
Customer story
An implementation team unable to progress and reach milestones because of internal politics and unclear prioritization of tasks.
Improvements were made with following actions:
Customers leadership team internally defined the priorities.
Key stakeholders from different departments/areas were allocated to the project.
Executive meetings on project progress included both leadership and project/delivery management members from both business and IT.
  Need to break down internal organizations structure.
  Customer needs to understand that a program of this size needs to be owned by Business teams, not only IT teams.
  Leadership team needs to mitigate internal politics from the project to ensure delivery.

## Slide 21
What challenges do we face?
Unclear strategy
Undefined goals, missing value focus
Management disappearance
Sales to execution
No change management
Acceptance of new solution
Lack of ownership
Allocation and workload underestimated
Siloed organisations
Unclear requirements and internal politics
Unrealistic
expectations
Unachievable budgets & timelines

## Slide 22: Unrealistic expectations
Customer story
Project was kicked off with a defined scope and timeline on specific areas, some were left out as they were set to be all standard.
When those areas were to be configured, users complained that they did not fulfill expectations. Management then expected vendor to:
  Solve the issue fast and without any extra cost.
  Stick as much to standard as possible with minor tweaks, even if requirements were way out of standard functionality.
  Expected consultants to know everything!
Set clear project scope & timeline
  Decide on an MVP
Make sure the customer understands the impact of customizations
Educate customers on constraints
  Technical, budget, time etc.
Use phased rollouts & agile methodology
  Lego brick ideology
  Allows feedback and adjustments
Regular project meetings with all stakeholders involved

## Slide 23
What challenges do we face?
Unclear strategy
Undefined goals, missing value focus
Management disappearance
Sales to execution
No change management
Acceptance of new solution
Lack of ownership
Allocation and workload underestimated
Siloed organisations
Unclear requirements and internal politics
Unrealistic
expectations
Unachievable budgets & timelines
Scope Creep
Change management process

## Slide 24: Scope Creep
  Clear scope & get customer sign off
  Implement clear change request process
  Use agile and iterative development
  Manage stakeholder expectations
  Strong project governance
  Prioritization
    You get something but not everything
  Communication
    All stakeholders should be aligned on scope, progress, and constraints

## Slide 25: Customer story
Boots, Norway
The leadership team defined a very clear strategy for the implementation and roll out phase of the project.
It included a rule of not considering or accepting any change requests until a certain milestone had been reached.
Leadership team evaluated and understood the risk and that this strategy might affect the acceptance of the solution.
Very clear process implemented to manage CR and backlog to ensure that decisions were followed through.
Leadership communicated the strategy and reasons for this process.

## Slide 26
What challenges do we face?
Unclear strategy
Undefined goals, missing value focus
Management disappearance
Sales to execution
No change management
Acceptance of new solution
Lack of ownership
Allocation and workload underestimated
Siloed organisations
Unclear requirements and internal politics
Unrealistic
expectations
Unachievable budgets & timelines
Scope Creep
Change management process
Ineffective communication
Internally and externally

## Slide 27: Ineffective communication
Customer story
Vita, Norway
One team approach for vendor, partner and customer
The project benefitted from having clear goals and guidelines of way of working and communicating.
The project team worked as one with the focus on the project success.
One team approach, one common goal, and way of working.
Training and knowledge transfer internally to key users and wider audience.

## Slide 28
What challenges do we face?
Unclear strategy
Undefined goals, missing value focus
Management disappearance
Sales to execution
No change management
Acceptance of new solution
Lack of ownership
Allocation and workload underestimated
Siloed organisations
Unclear requirements and internal politics
Unrealistic
expectations
Unachievable budgets & timelines
Scope Creep
Change management process
Ineffective communication
Internally and externally

## Slide 29: Technical tips
Adapt not adjust
  Limit customization and utilize standard offerings in solutions
Stay current on Saas
  Onboarding LS Central SaaS
  CAP team
    Contact your LS Retail regional team
    Book a session on the partner portal
Update Service
  Tool to simplify the process of installing LS Retail's products and keeping them up-to-date.

## Slide 30: Technical tips
Telemetry
  Advanced temetry to enable troubleshooting and support for the tenant
  Easy, intuitive access to performance metrics
LS Retail Academy platform
  Comprehensive learning experience with on-demand courses on LS Retail products
  Available for partners and customers
Utilize consulting services
  LS Retail Consulting can give you the right support at the right time

## Slide 31: Our aim is to increase the success of our partners and customers!
Extensive offering of services available to our partners.
Extend your capabilities and ensure you have the knowledge, skills, and resources needed to succeed.
How can we help you succeed?